Project Proposal for  Last Line Travel

| Prepared By Name: Melida Kacapor Email: melida@technoheaven.ae Phone: +971 52 786 35 99 | Date: 25 June 2026 Proposal Validity: 30 days Proposal ID: 25 |
| --- | --- |

DEFINITION OF CONTRACT

This agreement (the "Agreement") is being made July 27, 2026 By and Between

Last Line Travel

Office No: Saudi Arabia

Hereinafter called "Client."

And

Techno Heaven Consultancy Pvt.Ltd.

Located at: Sandhya Wad, Near Jay khammmadev Temple Bilimora Chikhli Road Nandarkha, Bilimora, Gujarat 396325 India, Hereinafter called as "Technoheaven/ We/Us"

The terms' Client' and 'Technoheaven' are hereinafter jointly referred to as 'PARTIES' and individually referred to as a 'PARTY,' which expression shall unless it is repugnant to the context or meaning thereof, be deemed to mean and include their legal representatives, executors, agents, administrators, successors in interest and permitted assigns.

# Executive Summary

Technoheaven is pleased to submit this proposal for the design, development, and deployment of a comprehensive B2B travel booking platform tailored to the Client’s business objectives and operational requirements. The proposed solution is intended to provide a modern, scalable, and user-friendly digital ecosystem that enables the Client to efficiently manage and distribute travel services to travel agents, sub-agents, corporate partners, and other authorized business users through a single integrated web-based platform.

The objective of this project is to equip the Client with a centralized online system for the promotion, distribution, management, and sale of a wide range of travel services within the B2B travel trade environment. The platform is proposed to include key product verticals such as Hotels allowing the Client to expand its trade network, strengthen partner relationships, and streamline booking operations across multiple channels.

The proposed system shall consist of two primary components: a secure B2B agent portal and a comprehensive back-office administration panel. Together, these components will provide a complete solution for partner onboarding, inventory presentation, rate distribution, booking management, voucher and invoice generation, supplier coordination, customer and agent account management, financial monitoring, promotional controls, and reporting.

From the business partner perspective, the B2B portal shall allow agents and authorized users to access negotiated rates, search and book travel services, manage reservations, download vouchers and invoices, maintain their accounts, and operate within a controlled commercial framework defined by the Client. The platform will support efficient partner transactions while maintaining pricing flexibility, access control, and structured business rules across the distribution network.

On the administrative side, the back-office system shall provide full operational oversight, including agent and branch management, supplier management, finance controls, exchange rate management, mark-up and commission settings, promo code setup, banner and content management, offline booking support, reporting, and branch- or agent-level administration where applicable. This will allow the Client to maintain centralized control over operations while serving a broad network of partners efficiently.

This solution is designed not only as a booking engine, but as a B2B business management tool that supports revenue generation, operational efficiency, service scalability, and long-term digital growth. By consolidating multiple travel products and administrative functions into one integrated platform, the Client will benefit from improved workflow control, stronger partner engagement, wider market reach, and greater flexibility in managing trade sales channels.

With its extensive expertise in travel technology, Technoheaven is well-positioned to deliver a reliable, commercially practical, and future-ready solution aligned with industry standards and evolving market demands. This proposal outlines the intended scope of work, system modules, deliverables, and implementation framework to support the successful execution of the project and the Client’s long-term business expansion.

# Scope Of Work

### Front End

B2B Website

Technoheaven shall design, develop, and implement a secure B2B web platform that enables travel agents, sub-agents, and other authorized business users to search, book, manage, and monitor travel services online efficiently. The B2B interface shall include, without limitation, secure user registration and login, company profile management, booking history, saved quotations, financial visibility, credit limit monitoring, and agent account management controls necessary for day-to-day business operations.

Website Static Pages and Promotions

The platform shall include standard website content sections and promotional elements, including a homepage designed in alignment with the Client’s branding guidelines, promotional banners, an About Us page, Privacy Policy, Terms and Conditions, and such other static informational pages as may be required for the proper presentation and operation of the website.

Product Modules:

- Hotel Booking Module

### Admin Panel

Back-Office Administration

Technoheaven shall provide a comprehensive back-office administration panel that enables the Client to centrally manage bookings, products, rates, users, suppliers, finance, website content, reporting, and overall system configuration through secure and centralized administrative controls. As reflected in the original proposal, the Back-Office shall include the core management areas specified under the dedicated “BackOffice Includes” section, forming an integral part of the platform’s operational and administrative functionality.

Booking Dashboard and Booking Management

The back-office system shall include a centralized booking dashboard enabling authorized administrative users to search, filter, monitor, and manage bookings through a range of criteria, including, without limitation, booking reference numbers, payment identifiers, supplier references, booking dates, service dates, destination filters, booking status, and service types, thereby supporting efficient reservation control and operational oversight.

Hotel Contracting and Masters

Where hotel contracting forms part of the agreed scope, the back-office system shall support comprehensive hotel master setup and management, including, without limitation, hotel property creation and maintenance, room type configuration, meal plan setup, occupancy definitions, hotel content and information management, rate master administration, cancellation policy configuration, offers and promotional management, image uploads and maintenance, and allocation control.

Agent Profile Management

The back-office system shall include agent profile management functionality enabling the Client to create, manage, and maintain agent accounts, including agent credentials, access rights, authorization levels, display controls, and other related account settings required for the effective administration of B2B operations.

Finance Module

The platform shall include a finance module enabling authorized administrative users to review, monitor, and manage key financial records and transactions, including, without limitation, statements of account, invoice receivables, supplier payables, sales reports, finance history, payment gateway records, bank and card booking details, transaction records, and outstanding balances, thereby supporting effective financial control, reconciliation, and reporting.

Exchange Rate Management

The back-office system shall include exchange rate and currency management functionality enabling authorized users to create, maintain, and update currency masters, exchange rate settings, and related currency reporting controls necessary to support multi-currency transactions, financial accuracy, and administrative oversight.

Branch Management

The platform may include branch management functionality enabling the Client to define and maintain branch structures and related branch-level business controls.

Administrator and Role Management

The back-office system shall include administrator and role management functionality enabling the Client to create and maintain employee profiles, define user roles, assign modules and sub-menu access, and configure default landing pages and user permissions, thereby ensuring controlled access and appropriate administrative governance across the platform.

Reports and Analytics

The platform shall include reporting functionality enabling the Client to generate, review, and analyze branch-level profitability reports, staff booking performance reports, hotel reports, transfer reports, tour reports, tariff reports, and such other operational, financial, and management reports as may be relevant to the agreed project scope.

Supplier Management

The platform may include supplier management functionality enabling the Client to create, maintain, and manage supplier master records, together with the relevant supplier mappings and configuration settings applicable to the supported travel services, subject to the final agreed scope of work.

CMS

The platform may include Content Management System (CMS) functionality enabling authorized administrators to create, update, manage, and maintain website content, page-level content, banners, and other informational content within the platform’s administrative environment, subject to the final agreed scope of work.

# API & SUPPLIER INTEGRATION LAYER

The platform shall integrate via XML/API with:

- Flight Providers

- Hotel aggregators

- Transfer suppliers

- Activity suppliers

- Payment gateways

- Optional third-party services

Integration includes:

- Search & availability

- Booking confirmation

- Cancellation

All third-party API documentation and credentials must be provided by the Client.

# PAYMENT & FINANCIAL ENGINE

- Secure payment gateway integration

- Multi-currency settlement

- Partial payment options

- Instalment capability (if supported by gateway)

- Promo codes

- VAT / Tax configuration

- Automated invoicing

# SECURITY & COMPLIANCE

- SSL encryption

- Secure API authentication

- Role-based access control

- Password encryption

# Implementation Plan

Phase 1 – Requirement Confirmation

Phase 2 – UI/UX Design Approval

Phase 3 – Core Development

Phase 4 – API Integrations

Phase 5 – Internal QA Testing

Phase 6 – User Acceptance Testing (UAT)

Phase 7 – Go-Live

Phase 8 – Post-Launch Support

Estimated timeline: 12–20 weeks (depending on integrations & customization level)

# Training & Documentation

- Admin training sessions

- Agent onboarding session

- User manuals

# COMMERCIAL STRUCTURE

Below is the detailed commercial breakdown for the licensing, development, integration, and implementation of the Travel Booking Engines and associated modules.

8.1 System Licensing & Module Fees

| Sr. No | Qty | Product | Price in USD |
| --- | --- | --- | --- |
|  |  | B2B System Licensing Fees |  |
| 1. | 1 | B2B Travel Booking Engine with Backend Functionalities | Included |
| 2. |  | Hotel Module | 10,000 |
| 3. | 1 | Payment Gateway Integration | Included |
| After Discount: 10,000 USD |  |  |  |

Payment Terms:

| Paid on acceptance of this proposal and signing of our software development agreement. |  | 7,000 USD |
| --- | --- | --- |
| Milestone 1 | When Migrating Live with Hotel Module | 3,000 USD |
| Total |  | 10,000 USD |

The Client, on the receipt of the invoice, shall make the payment to Technoheaven within 7 (seven) days of raised Invoice.

8.2 Annual Licensing & Maintenance Fees

An annual licensing and system maintenance fee equivalent to 15% of the total setup cost shall be payable upon go-live and annually thereafter.

This fee covers as below mentioned in the Terms and conditions.

8.3 Commercial Notes

- The above pricing includes system licensing, core development, module configuration, and integration of the specified APIs.

- Any additional third-party integrations, custom development, or scope modifications beyond the agreed specifications shall be quoted separately.

- The total investment outlined above is based on the current project scope and may be subject to revision in case of scope expansion or additional requirements requested by the Client.

Additional Services:

| Sr. No | Product | Price in USD |
| --- | --- | --- |
| 1. | XML In Integrations /per integration Note: Hotel Mapping Tool has to be purchased additionally | 2,000 |
| 2. | XML Out Integration / Per integration per services | 2,000 |
| 3. | Payment Gateway Integration | 1,000 |
| 4. | Operations module with Driver APP | 15,000 |
| 5. | Transfer Module | 10,000 |
| 6. | Package Module | 10,000 |
| 7. | CRM Module | 7,000 |
| 8. | Amadeus Integration Integration Fee: USD 2,000 Note: A monthly CAP license fee of USD 300 will be applicable as per Amadeus requirements. | 2,000 |

| Sr. No | Free Hotel APIs | Free Activity API | Free Transfer API |
| --- | --- | --- | --- |
| 1. | Convergent | Activity Linker | Hotelbeds |
| 2. | Dida | Hotelbeds | Intui |
| 3. | Elevate | I Need Tours | I Need Tours |
| 4. | Expedia |  | I way |
| 5. | GRN Connect |  | Mozio |
| 6. | Ratehawk |  |  |
| 7. | Yanloca Channel Manager |  |  |
| 8. | Hotelbeds |  |  |
| 9. | Tourmind |  |  |
| 10. | Smyle Holidays |  |  |
| 11. | MG Bedbank |  |  |
| 12. | Ottila |  |  |
| 13. | OTM |  |  |
| 14. | Rezlive |  |  |
| 15. | MyHotelWizard |  |  |

# HOSTING, INFRASTRUCTURE & DATA PROTECTION

9.1 Hosting & Server Infrastructure

9.1.1 Hosting Responsibility

Unless otherwise expressly agreed in writing under a Managed Hosting Agreement, the Client shall be solely responsible for procuring, configuring, securing, and maintaining the hosting environment and server infrastructure required for the deployment and operation of the System.

Techno Heaven shall provide the Client with recommended technical specifications and infrastructure guidelines based on:

- the final project scope;

- integrated modules and APIs;

- anticipated transaction volume and traffic levels; and

- system performance and security requirements.

The Client shall ensure that its hosting environment meets or exceeds the recommended specifications provided by Techno Heaven in order to maintain adequate system performance, stability, and security.

9.1.2 Recommended Server Configuration

The recommended hosting infrastructure may include, but is not limited to:

- Cloud-based or dedicated server environments (including AWS, Microsoft Azure, DigitalOcean, or equivalent providers);

- Adequate CPU, RAM, and SSD storage capacity;

- Supported operating system environments;

- Firewall configuration and network security policies;

- SSL certificates and encryption standards;

- Backup and disaster recovery configurations.

Final infrastructure requirements shall be communicated to the Client prior to system deployment.

9.1.3 Infrastructure Limitation of Responsibility

Where hosting is managed by the Client, Techno Heaven shall not be responsible or liable for any performance degradation, downtime, data corruption, system instability, or other operational issues arising from:

- insufficient or inadequate hosting infrastructure;

- misconfigured server environments;

- failures or outages of third-party hosting providers;

- failure to maintain the recommended infrastructure specifications; or

- external infrastructure dependencies outside Techno Heaven’s control.

All risks associated with the hosting environment shall remain solely with the Client.

9.1.4 Optional Hosting Assistance

Upon written request by the Client, Techno Heaven may provide assistance in connection with server procurement, configuration, deployment, or infrastructure optimization.
Any such services shall be subject to a separate quotation and written agreement.

9.2 Cloud Backup & Disaster Recovery Policy

9.2.1 Purpose

This section establishes the framework governing backup management, disaster recovery, and database migration safeguards applicable to production and other business-critical environments.

The purpose of this framework is to support operational continuity, data protection, and controlled system recovery in the event of infrastructure failures, cyber incidents, data corruption, or system migration risks.

9.2.2 Backup Infrastructure

Unless otherwise agreed under a Managed Hosting Agreement:

- System backups shall be stored in a separate off-site cloud storage environment independent from the primary production server.

- Backup storage may utilize Backblaze B2 Cloud Storage or equivalent enterprise-grade cloud storage solutions.

- Backup repositories shall remain logically segregated from the production environment.

9.2.3 Scope of Backup

The backup framework shall apply to the following production components:

- production databases;

- system configuration repositories;

- reporting and analytics databases; and

- critical application data stores.

Non-production environments, including staging or development environments, are excluded unless otherwise agreed in writing.

9.2.4 Backup Strategy & Frequency

Unless otherwise specified under a Service Level Agreement (SLA), the standard backup strategy may include:

- Full Backups: Daily

- Differential Backups: Every 6–12 hours

- Transaction Log Backups: Every 15–30 minutes

- Mandatory system snapshots prior to production releases

- Mandatory snapshots prior to database migration or major schema changes

Backup schedules may be adjusted based on system load and transaction volumes.

9.2.5 Encryption & Security

All backup data shall:

- be encrypted in transit and at rest;

- be stored within isolated backup containers;

- follow Role-Based Access Control (RBAC) principles; and

- be accessible only through restricted API credentials and authorized system access.

9.2.6 Disaster Recovery & Restoration

In the event of system failure, cyberattack, or data corruption:

- system restoration shall be performed using the most recent verified backup;

- recovery shall be conducted on a best-effort basis, unless governed by a formal SLA;

- Recovery Time Objectives (RTO) and Recovery Point Objectives (RPO) shall apply only where explicitly defined in writing.

In the absence of an SLA, no guaranteed restoration timelines shall apply.

9.2.7 Migration Risk Safeguards

Prior to any database migration, infrastructure migration, or structural modification:

- a validated backup snapshot shall be created;

- backup integrity shall be verified; and

- rollback procedures shall be established.

If the Client declines recommended safeguards, the associated risks shall be deemed accepted by the Client.

9.2.8 Backup Retention Policy

Backup retention policies are intended to support:

- operational recovery,

- auditing requirements,

- legal and regulatory compliance, and

- historical data verification.

Unless otherwise agreed in writing, backup retention periods shall typically range between thirty (30) and ninety (90) days.
Extended retention periods may incur additional charges.

9.2.9 Client Responsibilities

The Client shall:

- bear the cost of all cloud storage services;

- maintain valid billing arrangements with cloud storage providers;

- approve backup schedules and retention policies; and

- refrain from disabling or modifying recommended backup configurations.

9.2.10 Backup Limitation of Liability

Techno Heaven shall not be liable for any data loss or operational disruption resulting from:

- the Client declining recommended backup solutions;

- failures of third-party hosting or cloud providers;

- infrastructure misconfiguration outside Techno Heaven’s managed scope;

- cybersecurity incidents beyond the agreed service coverage; or

- restoration delays where no SLA is in force.

Any liability, if applicable, shall be limited in accordance with the Limitation of Liability provisions of this Agreement.

9.3 Data Ownership & Intellectual Property

9.3.1 Client Data Ownership

The Client shall retain full ownership of all business and operational data generated through the System, including:

- business records,

- customer data,

- booking and transaction records, and

- database content and backups.

The backup framework shall not create vendor lock-in, and the Client may retrieve or migrate its data at any time in accordance with this Agreement.

9.3.2 Proprietary System Ownership

All intellectual property rights relating to the System, including but not limited to:

- source code,

- software architecture,

- database schemas and structures,

- APIs,

- workflows and algorithms,

- proprietary frameworks and methodologies,

shall remain the exclusive property of Techno Heaven Consultancy Pvt. Ltd.

No ownership rights in the System are transferred to the Client under this Agreement.

9.3.3 License Grant

Techno Heaven grants the Client a limited, revocable, non-exclusive, non-transferable, and non-sublicensable license to access and use the Software Platform, APIs, and related systems solely for the Client’s internal business operations and strictly in accordance with the terms of this Agreement.

All rights, title, and interest in the System remain exclusively with Techno Heaven.

9.3.4 Restrictions

The Client shall not, directly or indirectly, and shall ensure that its employees, contractors, affiliates, or agents do not:

- reverse engineer, decompile, or disassemble the System;

- copy, reproduce, or replicate the System or its architecture;

- modify, adapt, translate, or create derivative works;

- extract or scrape proprietary system logic, rate engines, or database schemas;

- use the System to develop competing technology platforms;

- resell, sublicense, lease, or commercially exploit the System; or

- provide system access to unauthorized third parties.

9.3.5 Protection of Proprietary Technology

The Client acknowledges that the System contains confidential technology, proprietary algorithms, trade secrets, and business methodologies developed by Techno Heaven.

Any attempt to replicate or recreate similar functionality or architecture shall constitute a material breach of this Agreement.

9.3.6 Remedies for Violation

In the event of any breach of this section:

- Techno Heaven may immediately suspend or terminate system access;

- the Client shall be liable for all resulting damages, losses, and legal costs; and

- Techno Heaven may seek injunctive relief and monetary damages under applicable law.

9.3.7 Confidentiality of Client Data

Techno Heaven shall not access, use, or disclose Client data except:

- where necessary to perform services under this Agreement;

- with the Client’s written authorization; or

- where required by applicable law.

9.3.8 Survival

All provisions relating to data ownership, intellectual property, confidentiality, and technology protection shall survive termination or expiration of this Agreement.

9.4 Acknowledgment

By executing this Agreement, the Client acknowledges that off-site backup and disaster recovery mechanisms constitute essential risk mitigation measures for maintaining business continuity and protecting operational data.

# SOFTWARE LICENSE & SERVICES AGREEMENT

1. DEFINITIONS

For the purposes of this Agreement, the following terms shall have the meanings set forth below:

1.1 Software

The proprietary Technoheaven Travel Platform, including but not limited to B2B, B2C, Back Office, API modules, integrations, databases, and related components.

1.2 License

A limited, non-exclusive, non-transferable right granted to the Client to access and use the Software in accordance with the terms of this Agreement.

1.3 Client Data

All customer, booking, financial, operational, and transactional data entered into or generated within the System by the Client.

1.4 Go-Live

The date on which the Software is declared operational in the production environment.

1.5 Confidential Information

All technical, commercial, financial, architectural, and proprietary information disclosed under this Agreement.

1.6 Change Request

Any modification, enhancement, customization, or addition to the Software functionality outside the approved Scope of Work.

2. GRANT OF LICENSE

2.1 License Grant

Technoheaven grants the Client a limited, revocable, non-exclusive, non-transferable, and non-sublicensable license to use the Software solely for the Client’s internal business operations.

2.2 Ownership

All ownership rights, title, and interest in the Software, including source code, architecture, algorithms, documentation, and intellectual property rights, shall remain exclusively with Technoheaven.

2.3 Restrictions

The Client shall not, directly or indirectly:

a) Reverse engineer, decompile, or disassemble the Software
b) Copy, reproduce, or create derivative works of the Software
c) Resell, sublicense, or commercially exploit the Software
d) Use the Software for competitive analysis or benchmarking purposes.

3. SCOPE OF SERVICES

Technoheaven shall provide the following services:

3.1 Deployment and configuration of the Software in accordance with the approved Scope of Work.

3.2 Integration of selected third-party APIs subject to availability of documentation and credentials.

3.3 System testing, User Acceptance Testing (UAT), and production deployment.

3.4 Training and knowledge transfer as specified in the project documentation.

3.5 Post-Go-Live technical support in accordance with the Annual Maintenance Contract (AMC).

3.6 Out-of-Scope Services

Any services not expressly defined within the Scope of Work shall be considered out-of-scope and may be performed only through an approved Change Request.

4. CHANGE MANAGEMENT

4.1 Change Requests

All modifications to the Scope of Work shall require a formal written Change Request submitted through Technoheaven’s CRM system.

4.2 Impact Assessment

Within seven (7) business days of receiving a Change Request, Technoheaven shall provide a Change Impact Assessment outlining:

a) Technical feasibility
b) Impact on delivery timelines
c) Additional costs and commercial implications

4.3 Change Approval

No Change Request shall be implemented unless approved through a signed Change Order.

4.4 Payment Requirement

Development work related to any Change Request shall commence only upon receipt of the applicable payment.

4.5 Delivery Adjustments

Project timelines may be extended where delays result from Change Requests.

5. FEES & PAYMENT TERMS

5.1 Implementation Fee

The Client shall pay the agreed implementation fee according to the milestone schedule defined in the commercial proposal.

5.2 License Fee

An annual software license fee shall be payable in advance.

5.3 Annual Maintenance Charges (AMC)

The Client shall pay an annual maintenance fee equal to fifteen percent (15%) of the total project cost, payable annually upon Go-Live.

5.4 Payment Conditions

a) All payments are non-refundable.
b) Payments overdue by more than seven (7) days may result in system suspension.
c) Payments shall be made without deduction, withholding, or set-off.

5.5 Additional Work

Any additional work arising from Change Requests shall be invoiced separately and shall commence only upon receipt of payment.

6. HOSTING & DEPLOYMENT

6.1 Hosting Environment

Unless otherwise agreed, the Software shall be hosted on infrastructure provided by the Client.

6.2 Hosting Responsibility

Technoheaven shall not be responsible for downtime, infrastructure failures, hosting provider outages, or server misconfiguration.

6.3 Deployment

Technoheaven shall deploy the Software on the Client’s hosting environment following successful testing and acceptance.

7. CLIENT RESPONSIBILITIES

The Client shall:

7.1 Provide all API credentials, documentation, and system access required for integrations.

7.2 Appoint a dedicated Project Manager for project coordination.

7.3 Participate in project review meetings, testing procedures, and User Acceptance Testing.

7.4 Procure and maintain all required third-party tools, including mapping tools or external APIs.

Technoheaven shall not be responsible for delays caused by the Client’s failure to provide required information or approvals.

8. TRAINING & KNOWLEDGE TRANSFER

8.1 One (1) comprehensive training session shall be provided during the UAT phase.

8.2 Training shall include system operation, data entry, and workflow procedures.

8.3 Additional training sessions may be provided subject to additional fees.

8.4 Technoheaven shall not be liable for operational errors made by Client personnel.

9. DATA OWNERSHIP

9.1 The Software platform, including its architecture, source code, databases, algorithms, APIs, and system logic, shall remain the exclusive property of Technoheaven.

9.2 Client Data generated through use of the System shall remain the property of the Client.

9.3 Technoheaven may process operational data for system functionality, analytics, and service improvements.

9.4 Technoheaven shall not be responsible for data loss caused by third-party systems, hosting infrastructure, or Client actions.

10.  ANNUAL MAINTENANCE & SUPPORT (AMC)

  - Commencement: AMC starts post Go-Live upon full payment.

  - Charges: 15% of total project cost annually, covering:

    - The support will be provided in case any Technical Error occurs in an existing project.

    - Planned & preventative measures will be taken to avoid the errors.

    - Minor design changes – like images, links, contents etc.

    - Software Updates.

    - Server checks

    - Periodic site visits to check the system functionalities.

    - Downtime monitoring systems to predict failure.

    - In case if new browser launches in the market & your website doesn’t support that particular browser, then support will be provided on the same.

  - Exclusions:

    - New modules or API integrations

    - Major UI/UX redesign

    - Third-party service failures

    - Hosting costs or infrastructure upgrades

  - Renewal:

    - Non-renewal suspends AMC services. Additional requests are billable separately.

    - If the payment is not completed within 15 days the system will be suspended

11. INTELLECTUAL PROPERTY RIGHTS

11.1 Ownership of Intellectual Property

All rights, title, and interest, including but not limited to all intellectual property rights, proprietary rights, and ownership rights in and to the Software, platform architecture, system design, databases, algorithms, APIs, documentation, user interfaces, workflows, integrations, configurations, and related materials (collectively referred to as the “Software”) shall remain the sole and exclusive property of Techno Heaven Consultancy Pvt. Ltd.

Such intellectual property includes, but is not limited to:

- software source code and object code

- application architecture and system design

- databases, schemas, and data structures

- proprietary algorithms and business logic

- APIs, connectors, and integration frameworks

- platform workflows and operational methodologies

- system interfaces, dashboards, and administrative tools

- documentation, manuals, and technical materials.

Nothing in this Agreement shall be interpreted as transferring ownership of any intellectual property rights from Techno Heaven to the Client.

11.2 License to Client

Subject to the terms and conditions of this Agreement, Techno Heaven grants the Client a limited, revocable, non-exclusive, non-transferable, and non-sublicensable license to access and use the Software solely for the Client’s internal business operations.

The Client acknowledges that this Agreement constitutes a license to use the Software, and not a sale, assignment, or transfer of ownership of the Software.

The license granted under this Agreement does not permit the Client to distribute, sublicense, transfer, or otherwise provide access to the Software to any third party without the prior written consent of Techno Heaven.

11.3 No Transfer of Ownership

Nothing contained in this Agreement shall be construed as transferring, assigning, or granting any ownership rights, intellectual property rights, or proprietary interests in the Software from Techno Heaven to the Client.

All intellectual property rights, including but not limited to patents, copyrights, trademarks, trade secrets, and proprietary technology related to the Software shall remain the exclusive property of Techno Heaven.

The Client shall not claim, register, or attempt to obtain any intellectual property rights related to the Software or any component thereof.

11.4 Source Code Protection

The Software is provided strictly as a licensed technology platform, and the underlying source code, system architecture, proprietary logic, algorithms, and internal documentation shall not be disclosed or delivered to the Client unless expressly agreed in writing by Techno Heaven.

The Client acknowledges that the Software contains confidential proprietary technology and trade secrets developed by Techno Heaven through substantial investment of time, expertise, and resources.

11.5 Restrictions on Use

The Client shall not, directly or indirectly, and shall ensure that its employees, contractors, affiliates, agents, or representatives do not:

a) Reverse engineer, decompile, disassemble, or attempt to derive the source code of the Software;

b) Copy, reproduce, modify, adapt, translate, or create derivative works based on the Software;

c) Extract or attempt to extract proprietary algorithms, system logic, workflows, database structures, or business rules;

d) Use the Software or any of its components to develop, design, or operate a competing software product, marketplace platform, or travel booking system;

e) Resell, sublicense, lease, distribute, assign, or commercially exploit the Software or any access credentials provided by Techno Heaven;

f) Grant access to the Software to any unauthorized third party, developer, technology vendor, competitor, or affiliate.

Any attempt to replicate the Software’s functionality, architecture, or business logic shall constitute a material breach of this Agreement.

11.6 Derivative Works and Improvements

Any modifications, enhancements, improvements, integrations, configurations, or derivative works created using or based on the Software shall remain the sole and exclusive intellectual property of Techno Heaven, unless otherwise expressly agreed in writing.

This includes, but is not limited to:

- system enhancements

- new modules

- API extensions

- integration frameworks

- workflow automation

- performance improvements.

Techno Heaven shall retain full rights to reuse such developments across its platforms and other client implementations.

11.7 Protection of Proprietary Rights

The Client agrees to take all reasonable steps necessary to protect Techno Heaven’s proprietary rights in the Software.

The Client shall immediately notify Techno Heaven in writing upon becoming aware of:

- any unauthorized use of the Software

- any infringement or attempted infringement of Techno Heaven’s intellectual property rights

- any misuse, replication, or unauthorized distribution of the Software.

11.8 Remedies for Breach

The Client acknowledges that any unauthorized use, disclosure, replication, or infringement of the Software may cause irreparable harm to Techno Heaven for which monetary damages alone may be insufficient.

Accordingly, Techno Heaven shall be entitled to seek:

- immediate injunctive relief

- specific performance

- monetary damages

- recovery of legal costs and enforcement expenses

- suspension or termination of system access

in addition to any other remedies available under applicable law.

12. LIMITATION OF LIABILITY

To the maximum extent permitted by law:

12.1 Technoheaven shall not be liable for indirect, incidental, consequential, or punitive damages.

12.2 Technoheaven shall not be liable for losses arising from:

- API failures

- third-party system outages

- hosting provider failures

- cyber incidents

- payment gateway issues.

  - Technoheaven’s total liability under this Agreement shall not exceed the total fees paid by the Client in the preceding twelve (12) months.

  - INDEMNITY

Client shall indemnify Technoheaven against all claims, costs, or damages arising from:

- Client’s misuse of Software

- Regulatory non-compliance

- Incorrect or misleading data

- Breach of Confidentiality or Non-Solicitation

14. CONFIDENTIALITY

14.1 Definition of Confidential Information

For the purposes of this Agreement, “Confidential Information” means any non-public or proprietary information disclosed by one Party (the “Disclosing Party”) to the other Party (the “Receiving Party”), whether disclosed orally, in writing, electronically, visually, or in any other form.

Confidential Information includes, but is not limited to, the following:

14.1.1 Technical Information

- Software architecture

- Source code and object code

- APIs and integration frameworks

- System logic and proprietary algorithms

- Technical documentation and system specifications

14.1.2 Product and Development Information

- Product roadmaps

- Development plans and release schedules

- Technology strategies and system designs

14.1.3 Commercial and Business Information

- Business plans and operational strategies

- Financial information and projections

- Pricing models and commercial terms

14.1.4 Business Relationships

- Client lists

- Supplier and partner information

- Vendor relationships and distribution agreements

14.1.5 Security and Infrastructure Information

- Security protocols

- System credentials and access controls

- Infrastructure design and network architecture

14.1.6 Proprietary Technology

- Trade secrets

- Proprietary methodologies

- Any confidential technology belonging to Technoheaven

All Confidential Information shall remain the exclusive property of the Disclosing Party.

14.2 Confidentiality Obligations

The Receiving Party shall:

14.2.1 Protection of Information
Maintain the confidentiality of the Confidential Information using at least the same degree of care used to protect its own confidential information, and in no event less than reasonable care.

14.2.2 Permitted Use
Use the Confidential Information solely for the purpose of performing obligations under this Agreement.

14.2.3 Non-Disclosure
Not disclose Confidential Information to any third party without the prior written consent of the Disclosing Party.

14.2.4 Limited Access
Permit access to Confidential Information only to employees, contractors, advisors, or representatives who:

- have a legitimate need to know such information for purposes of performing obligations under this Agreement; and

- are bound by confidentiality obligations no less restrictive than those contained herein.

14.3 Exclusions

Confidential Information shall not include information that:

14.3.1 is publicly available without breach of this Agreement;

14.3.2 was lawfully known to the Receiving Party prior to disclosure by the Disclosing Party;

14.3.3 is independently developed by the Receiving Party without reference to or use of the Confidential Information;

14.3.4 is lawfully obtained from a third party without any obligation of confidentiality.

14.4 Legal Disclosure

If the Receiving Party is required by law, regulation, or court order to disclose any Confidential Information, the Receiving Party shall:

14.4.1 Notification
Provide prompt written notice to the Disclosing Party, where legally permitted.

14.4.2 Cooperation
Cooperate with the Disclosing Party in seeking a protective order or other appropriate legal remedy to limit or prevent disclosure.

14.5 Duration of Confidentiality

The confidentiality obligations under this Agreement shall survive the termination or expiration of this Agreement and shall remain in force indefinitely with respect to trade secrets and proprietary technology belonging to Technoheaven.

14.6 Remedies for Breach

The Parties acknowledge that any breach of this clause may cause irreparable harm for which monetary damages alone may be insufficient.

Accordingly, the non-breaching Party shall be entitled to seek:

14.6.1 Immediate injunctive relief;

14.6.2 Specific performance of the obligations contained herein;

14.6.3 Any other remedies available under applicable law.

14.7 Return or Destruction of Confidential Information

Upon termination of this Agreement or upon written request by the Disclosing Party, the Receiving Party shall promptly:

14.7.1 Return or Destroy Information
Return or permanently destroy all Confidential Information, including all copies, backups, extracts, and derivative materials.

14.7.2 Certification
Provide written certification confirming that all Confidential Information has been returned or destroyed in accordance with this clause.

15. NON-SOLICITATION

The Client shall not solicit or employ any employee of Technoheaven for a period of one (1) year following termination of this Agreement.

16. NON-CIRCUMVENTION

16.1 Restriction on Circumvention

During the term of this Agreement and for a period of two (2) years following the termination or expiration of this Agreement, the Client shall not, directly or indirectly, bypass, circumvent, avoid, or attempt to bypass Technoheaven in order to engage with, contract with, or conduct business with any supplier, technology partner, API provider, hotel partner, DMC, developer, contractor, or other business contact introduced, facilitated, or made accessible through Technoheaven.

16.2 Protection of Business Relationships

The Client acknowledges and agrees that all commercial relationships, integrations, supplier partnerships, and technology connections established through the Technoheaven platform, or through introductions made by Technoheaven, remain the exclusive business relationships of Technoheaven unless otherwise expressly agreed in writing.

16.3 Prohibited Actions

Without the prior written consent of Technoheaven, the Client shall not engage in any of the following actions:

16.3.1 Direct Supplier Engagement

Contact or engage Technoheaven’s API suppliers, technology providers, hotel partners, or DMC partners directly for independent commercial agreements.

16.3.2 Independent Technology Access

Attempt to obtain direct access to technology integrations, APIs, supplier systems, or commercial arrangements outside the Technoheaven platform.

16.3.3 Business Relationship Diversion

Use Technoheaven’s introductions, supplier connections, technical integrations, or proprietary knowledge to establish independent business relationships outside the scope of this Agreement.

16.4 Liquidated Damages

In the event that the Client violates this clause, the Client agrees to pay liquidated damages to Technoheaven in the amount of:

- USD 100,000 (One Hundred Thousand United States Dollars) per violation, or

- the equivalent of the estimated revenue loss to Technoheaven over a twelve (12) month period,

whichever amount is greater.

The Parties acknowledge that this amount represents a reasonable pre-estimate of damages resulting from such breach.

16.5 Continuing Obligation

The obligations set forth in this clause shall survive the termination or expiration of this Agreement and shall remain binding on the Client for the period specified above.

These obligations shall apply globally and without limitation to any jurisdiction.

17. TERMINATION

17.1 Termination with Notice

17.1.1 Termination by Either Party

Either Party may terminate this Agreement by providing at least two (2) months’ prior written notice to the other Party, specifying valid reasons for termination.

During the notice period, the Client shall remain fully liable for the payment of all amounts due to Technoheaven for services rendered up to the effective termination date, unless otherwise mutually agreed in writing.

17.2 Termination by Technoheaven for Non-Payment

Technoheaven may terminate this Agreement by providing at least two (2) months’ written notice to the Client if the Client fails to pay any amounts due under this Agreement.

Such termination right shall apply where the Client’s failure to make payment continues for more than thirty (30) consecutive days following written notice from Technoheaven, including circumstances arising during a Force Majeure event.

17.3 Immediate Termination

Notwithstanding the provisions above, either Party may terminate this Agreement immediately upon written notice if the other Party:

17.3.1 Material Breach

Commits a material breach of its obligations under this Agreement and fails to remedy such breach within thirty (30) days of receiving written notice.

17.3.2 Regulatory Requirement

Is required to terminate the Agreement by any competent legal, governmental, supervisory, or regulatory authority.

17.3.3 Insolvency Events

Becomes subject to bankruptcy, liquidation, receivership, administration, winding-up, insolvency proceedings, or makes arrangements with creditors.

17.3.4 Fraud or Illegal Activity

Is determined by a court of competent jurisdiction to have engaged in fraudulent or unlawful activity.

17.4 Effect of Termination and Accrued Rights

Termination of this Agreement shall not affect any rights, obligations, liabilities, or payments accrued prior to the effective date of termination.

All amounts due to Technoheaven for services provided up to the termination date shall immediately become payable, regardless of any previously agreed payment schedule.

All provisions intended by their nature to survive termination, including but not limited to:

- payment obligations

- intellectual property rights

- confidentiality obligations

- indemnity provisions

- limitation of liability

shall survive the termination or expiration of this Agreement.

18. EFFECT OF TERMINATION

18.1 Confidential Information

Upon the termination or expiration of this Agreement for any reason, the Client shall promptly cease all use of Technoheaven’s Confidential Information and shall permanently destroy all such information in its possession or control.

This includes, but is not limited to, Confidential Information stored or maintained in:

- computers or internal systems

- servers and databases

- electronic devices or storage media

- printed documents or physical records.

The Client shall ensure that no copies, extracts, summaries, or derivatives of such Confidential Information remain in its possession.

18.2 Certification of Compliance

Upon written request by Technoheaven, the Client shall provide a written certification, signed by an authorized representative of the Client, confirming that:

- all Confidential Information belonging to Technoheaven has been permanently destroyed or returned; and

- the Client has fully complied with the obligations set forth in this clause.

18.3 Data Transition Period (“Exit Window”)

Notwithstanding the termination or expiration of this Agreement, Technoheaven shall provide the Client with a grace period of thirty (30) days from the effective date of termination (the “Transition Period”) during which the Client may access the System solely for the purpose of retrieving and exporting its Client Data.

During this Transition Period:

- access shall be limited exclusively to data retrieval functions;

- no new bookings, transactions, or operational activities shall be permitted unless otherwise agreed in writing.

Technoheaven shall not be liable for any delays, errors, interruptions, or data loss that may occur during the Transition Period.

Any assistance, services, or technical support requested by the Client beyond the scope of basic data access during the Transition Period shall be subject to additional fees and billed separately.

19. FORCE MAJEURE

19.1 Definition

Neither Party shall be liable for any failure or delay in the performance of its obligations under this Agreement where such failure or delay results from events beyond the reasonable control of the affected Party (each, a “Force Majeure Event”).

Force Majeure Events shall include, but are not limited to, the following:

19.1.1 Natural Events

- Acts of God

- Natural disasters

- Fire, flood, hurricane, typhoon, earthquake

- Lightning or explosion

19.1.2 Political or Civil Events

- War or invasion

- Armed conflict or terrorism

- Riots, civil unrest, or political instability

19.1.3 Labor Disruptions

- Strikes

- Lockouts

- Labor disputes or industrial disturbances

19.1.4 Public Health Events

- Epidemics

- Pandemics

- Public health emergencies

- Quarantine restrictions

19.1.5 Government Actions

- Government regulations or laws

- Sanctions or embargoes

- Regulatory restrictions or government orders

19.1.6 Infrastructure Disruptions

- Interruption of electricity supply

- Internet connectivity failures

- Telecommunications disruptions

19.1.7 Technology Infrastructure Failures

- Failure or outage of data centers

- Cloud provider outages

- Hosting infrastructure failure

- Content delivery network disruptions

19.1.8 Cybersecurity Incidents

- Cyber-attacks

- Hacking incidents

- Ransomware attacks

- Security breaches

19.1.9 Third-Party Service Failures

- Failure of third-party suppliers

- API provider outages

- Payment gateway disruptions

- Failures of external technology vendors

19.1.10 Other Events

Any other event beyond the reasonable control of the affected Party that materially prevents the performance of obligations under this Agreement.

19.2 Suspension of Obligations

During the occurrence of a Force Majeure Event, the affected Party shall be entitled to suspend or delay the performance of its obligations under this Agreement without liability, provided that the affected Party makes reasonable efforts to resume performance as soon as reasonably practicable.

19.3 Notification

The affected Party shall notify the other Party as soon as reasonably practicable after becoming aware of the Force Majeure Event.

Such notice shall include:

- the nature of the Force Majeure Event;

- the obligations affected by the event; and

- the anticipated duration of the disruption, if known.

19.4 Extended Force Majeure

If a Force Majeure Event continues for a period exceeding sixty (60) consecutive days, either Party may terminate this Agreement by providing written notice to the other Party.

Such termination shall be without liability, except for obligations and payments that accrued prior to the occurrence of the Force Majeure Event.

19.5 Third-Party Infrastructure Dependency

The Parties acknowledge that certain services provided by Technoheaven rely on third-party infrastructure and external service providers, including but not limited to:

- cloud hosting providers

- internet service providers

- API providers

- payment gateways

- external technology platforms.

Accordingly, Technoheaven shall not be responsible or liable for any service disruption, downtime, delay, or failure caused by such third-party infrastructure or providers beyond its reasonable control.

20. LIMITATION OF LIABILITY

To the fullest extent permitted by applicable law, the following limitations of liability shall apply to this Agreement.

20.1 Exclusion of Certain Damages

In no event shall Technoheaven be liable for any indirect, incidental, special, consequential, exemplary, or punitive damages, including but not limited to:

- loss of profits;

- loss of business opportunities;

- loss of revenue;

- loss of goodwill;

- loss or corruption of data;

- interruption of business operations;

arising out of or relating to this Agreement, regardless of the legal theory under which such liability is asserted.

20.2 Limitation of Total Liability

Technoheaven’s total cumulative liability arising under or related to this Agreement shall not exceed the total amount paid by the Client to Technoheaven during the preceding twelve (12) months under this Agreement.

20.3 Applicability of Limitations

The limitations set forth in this Clause shall apply regardless of the form of action, whether based on:

- contract

- tort

- negligence

- strict liability

- statutory liability

- or any other legal or equitable theory.

20.4 System Availability Disclaimer

20.4.1 Acknowledgment of System Interruptions

The Client acknowledges that software systems, APIs, and online platforms may experience periodic downtime, maintenance windows, updates, or unexpected interruptions.

20.4.2 No Guarantee of Uninterrupted Operation

Technoheaven shall use commercially reasonable efforts to maintain system availability; however, Technoheaven does not guarantee uninterrupted, error-free, or continuous operation of the System.

20.4.3 Maintenance and Infrastructure Impact

Scheduled maintenance, emergency updates, infrastructure upgrades, or outages of third-party infrastructure providers may temporarily affect system availability or performance.

21. THIRD-PARTY API & DATA DISCLAIMER

21.1 Third-Party Data Sources

The Client acknowledges that certain data, content, inventory, pricing, or services available through the System may originate from third-party suppliers, partners, or API providers.

21.2 No Responsibility for Third-Party Content

Technoheaven shall not be responsible or liable for:

21.2.1 Data Accuracy

Any inaccuracies, omissions, or errors in data supplied by third-party providers.

21.2.2 Supplier Inventory

The availability or unavailability of supplier inventory.

21.2.3 Pricing or Conditions

Changes in pricing, availability, or booking conditions imposed by third-party suppliers.

21.2.4 Third-Party System Failures

Errors, delays, disruptions, or failures caused by third-party systems or integrations.

21.3 Role of Technoheaven

The Client acknowledges and agrees that Technoheaven acts solely as a technology platform provider facilitating access to third-party services and does not control the content, pricing, availability, or performance of such third-party services.

22. PLATFORM USAGE RESTRICTIONS

22.1 Prohibited Activities

The Client agrees that it shall not, directly or indirectly:

22.1.1 System Replication

Copy, replicate, modify, or reverse engineer the System.

22.1.2 Unauthorized Access

Attempt to access the underlying source code, database structure, or system architecture.

22.1.3 Automated Data Extraction

Use automated scripts, bots, crawlers, or scraping mechanisms to extract data from the System.

22.1.4 Security Circumvention

Circumvent or attempt to bypass system security measures, authentication protocols, or rate-limiting mechanisms.

22.1.5 Competing Development

Develop, support, or assist in developing competing software or platforms using the System or related technologies.

22.2 Breach of Platform Usage

Any unauthorized use of the System shall constitute a material breach of this Agreement, and Technoheaven reserves the right to immediately suspend or terminate access to the System without prior notice.

23. API USAGE & RATE LIMITING

23.1 API Compliance

Where access to the System is provided through an API, the Client shall comply with all API documentation, usage policies, technical guidelines, and limitations provided by Technoheaven.

23.2 System Protection Measures

Technoheaven reserves the right to implement technical controls, including but not limited to:

- API request limits

- throttling mechanisms

- usage monitoring

- security controls

in order to maintain system stability and prevent abuse.

23.3 Abuse of API Access

Any excessive, abusive, or malicious use of the API may result in:

- temporary suspension of API access; or

- permanent termination of API access.

24. PAYMENT, CHARGEBACK & COLLECTION RIGHTS

24.1 Payment Obligations

The Client shall make all payments in accordance with the commercial terms outlined in this Agreement.

24.2 Remedies for Non-Payment

If any payment becomes overdue, Technoheaven may, at its sole discretion:

24.2.1 Service Suspension

Suspend access to the System until payment is received.

24.2.2 Late Charges

Apply interest or late payment charges as permitted by applicable law.

24.2.3 Legal Recovery

Recover outstanding amounts through legal proceedings or collection actions.

25. GOVERNING LAW & JURISDICTION

25.1 Governing Law

This Agreement and any matters arising out of or relating to it shall be governed by and construed in accordance with the laws of India, without regard to its conflict of law principles.

25.2 Exclusive Jurisdiction

The Parties irrevocably submit to the exclusive jurisdiction of the courts of Bilimora, Gujarat, India, and agree that any legal proceedings arising from this Agreement shall be brought exclusively in such courts.

25.3 Good-Faith Negotiation

Prior to initiating litigation or formal legal proceedings, the Parties shall make reasonable efforts to resolve any dispute arising under this Agreement through good-faith negotiations for a period of thirty (30) days.

If the dispute remains unresolved after this period, either Party may pursue its legal remedies.

25.4 Waiver of Forum Objection

Each Party waives any objection based on inconvenient forum or lack of jurisdiction with respect to the courts of Bilimora, Gujarat, India.

26. ENTIRE AGREEMENT

26.1 Entire Agreement

This Agreement constitutes the entire understanding between the Parties and supersedes all prior agreements, negotiations, and communications relating to the subject matter herein.

26.2 Amendments

Any amendments or modifications to this Agreement shall be valid only if made in writing and signed by authorized representatives of both Parties.

26.3 Severability

If any provision of this Agreement is found to be invalid, illegal, or unenforceable, the remaining provisions shall remain in full force and effect.

26.4 No Waiver

The failure of either Party to enforce any provision of this Agreement shall not constitute a waiver of that provision or any future enforcement thereof.

21. SIGNATURES

| Technoheaven Consultancy Pvt. Ltd. ______________________________________ Name: Vinod Kelwani Title: CEO Date: 27 July 2026 | Company Name ______________________________________ Name: __________________ Title: __________________ Date: 27 July 2026 |
| --- | --- |